![Logo, company name

Description automatically generated]()

Community Meeting

Friday, December 2nd

3pm

County Chapel

DS Hall

If you have any questions on the West Patton Village Infrastructure Project, this is the time to ask questions. HPUD, Engineers, and the Construction Company will be available to answer questions for the upcoming project that will Replace all water and wastewater utilities within the public ROW.

* Public ROW is 50 feet (Street Width 32’ plus 2’ curb on each side + 7 ft on each side of curb).
* Hillcrest-Replace existing water main in backyard with new water main located in Public ROW. Reconnect existing water services to new main.

Not a storm drain project. Will not solve drainage issues.

**Tentative Overall Construction Schedule:**

WPV Sewer Dec 2022 thru June 2023

WPV Water May 2023 thru August 2023

Hillcrest Water July 2023 thru Sept 2023

WPV/Hillcrest Paving and Concrete Work July 2023 thru Sept 2023

Updates as the Work Progresses